Checklist for SQL Server 2022 installation

PHASE 1: PRE-MIGRATION CHECKLIST - (Preparation & Assessment)

A. Source Environment Assessment

- Inventory all instances and databases on the source server.

- Identify database dependencies (Linked Servers, SSIS packages, Reporting Services).

- Run Data Migration Assistant (DMA) to detect compatibility issues/blockers.

- Document current performance baselines (CPU, Memory, IOPS, Wait Stats).

- Review current backup and maintenance job schedules.

B. New Target Environment Setup (Pre Install)

- Verify Hardware/VM specifications meet SQL Server 2022 requirements (CPU, RAM, Disk).

- Confirm Operating System version and edition is supported and fully patched.

- Install .NET Framework 4.7.2 or later (if not already present).

- Prepare Service Accounts (Domain accounts or Managed Service Accounts with least privileges).

- Configure Disk Volumes:

  - Separate drives for Data, Logs, TempDB, and Backups.

  - Format drives with 64KB allocation unit size.

  - Use GPT partition style.

- Decide on Instance Name (Default or Named) and SQL Server Edition/licensing.

- Choose Server Collation (usually matches source to avoid application errors).

C. Security & Connectivity Prerequisites

- Open required Firewall Ports (Default: 1433 for Database Engine, 1434 for Browser).

- Ensure network latency between application servers and new host is acceptable.

- Document all Windows logins and SQL logins from source server.

D. Backup Strategy

- Perform full backups of all system databases (master, msdb, model) on Source Server.

- Perform full backups of all user databases on Source Server.

- Copy backups to a location accessible by the New Server (Destination).

PHASE 2: MIGRATION CHECKLIST - (The Cutover Process)

A. SQL Server 2022 Installation

- Run SQL Server Installation Center.

- License Keys.

- Select features: Database Engine with Aware & Unaware features, etc.

- Instance Name (Named or Default).

- Configure tempdb: Set number of files (usually equal to number of logical cores, max 8), initial size, and autogrowth.

- Configure Memory: Set Max Server Memory to a baseline value (leave 10% for OS).

- MAX DOP and Cost threshold values.

- Configure File paths to point to the non-OS drives prepared earlier.

- Complete installation and verify no errors in summary log.

B. Post Install Configuration (Target)

- Apply latest Cumulative Updates (CUs) for SQL Server 2022.

- Restore master and msdb from Source backups (if migrating system objects/jobs) OR manually recreate.

- Restore user databases (WITH NORECOVERY if planning log shipping, else WITH RECOVERY).

- Recreate all Logins and map them to DB users.

- Recreate Linked Servers and any Credentials.

- Recreate SQL Agent Jobs & Maintenance plans as it is from Source to Destination Servers. (scripts saved from source).

- Recreate Operators and Alerts.

- Set Database Compatibility Level to "SQL Server 2022 (160)" after thorough testing.

C. Connectivity Cutover

- Configure SQL Server Network protocols (Enable TCP/IP if disabled).

- Update Application Connection Strings to point to the new server name/IP.

- Update DNS Records (if using alias/CNAME instead of changing connection strings).

- Perform final log synchronization (copy tail of log backup from source if downtime is minimal).

PHASE 3: POST-MIGRATION CHECKLIST - (Validation & Handover)

A. Validation & Testing

- Run DBCC CHECKDB on all databases to check physical consistency.

- Update Statistics on all databases (full scan).

- Run application smoke tests to validate critical functionalities.

- Compare row counts on critical tables between source and target (if source still accessible).

- Validate SQL Agent jobs run successfully on the new schedule.

- Test Linked Server queries to ensure they return expected results.

- Verify the tables and row counts between the Source & Destination DBs.

B. Security Hardening

- Change the 'sa' password (if mixed mode is enabled).

- Review and adjust permissions on endpoints and service master keys.

- Disable unnecessary features (e.g., if PolyBase or Machine Learning Services aren't used).

- Ensure data encryption (TDE/SSL) is reapplied if it existed on source.

C. Backup & Disaster Recovery Setup

- Configure new backup jobs (Full, Diff, Log) on the new instance.

- Test restore process from the new backups to a test environment.

- Configure High Availability/Disaster Recovery (Always On, Log Shipping, or Mirroring if required).

D. Monitoring & Maintenance

- Set up monitoring alerts (Disk Space, Deadlocks, Agent Job failures).

- Configure SQL Server Maintenance Plan (Index Reorganizing/Rebuilding, Statistics Update).

- Establish new performance baseline on SQL Server 2022 for future comparison.

E. Documentation & Cleanup

- Update architecture diagrams with new server specs, IP, and instance name.

- Document all changes made to default configurations.

- Provide runbooks to operations team for common tasks.

- Decommission old source server (after retention/witness period).

- Close migration tickets and obtain final sign-off from stakeholders.